Fayetteville State University, Designer Solicitation

Project Name: Chesnutt Library Roof Replacement Project

Engineering / Architectural Designer Solicitation

Solicitation Closes: 5:00pm - Thursday, January 29, 2026

Fayetteville State University (FSU) is soliciting Statements of Qualifications from licensed Engineering and/or Architectural firms with demonstrated experience in higher education facilities, metal roof systems, building enclosure restoration, and water intrusion remediation. The selected firm will provide professional design and construction administration services for the Chesnutt Library Roof Replacement Project located on Fayetteville State University campus in Fayetteville, North Carolina.

Project Description:

Chesnutt Library is a four-story academic library facility containing approximately 88,000 square feet of gross floor area, with an estimated total roof area of approximately 36,800 square feet (inclusive of slope factor). Previous maintenance efforts, including roof recoating and installation of a rooftop fall protection system in 2016, have not resolved ongoing roof system failures. This project will address roof, drainage, skylight, and penetration deficiencies contributing to persistent water intrusion and associated interior damage.

The total budget for this project is $1,200,000 which must provide for all designer fees and other soft costs, as well as all associated construction costs and contingencies.

Schedule:

The designer solicitation and selection schedule:

- Posting opens: 1/5/26

- Posting closes: 5:00 pm - 1/29/26

- Shortlist notifications made: NLT 2/6/26

- Interviews: week of 2/18/26

- Selection decision by FSU Board of Trustees: TBD

Submission Details and Critical Selection Factors:

Electronic submissions should be sent to hmiller1@uncfsu.edu and must be received by

5:00 P.M. on Thursday, January 29, 2026. Harold Miller can be reached at the above email address and at 910-672-1952.

The length of the electronic proposal should be limited to twenty (20) pages (exclusive of the SF 330 Form) and address all three (3) roofing projects.  Submit one electronic copy in a pdf format and include:

- Cover Letter of Interest.

- Adequate staff and proposed consultant team qualification and examples of previous collaborations.

- Experience and expertise with similar projects.

- Examples of past performance on similar projects.

- Experience on design projects to be part of an existing campus context.

- Historically Underutilized Business (HUB) representation on proposed consultant team.

- Current workload and State projects awarded.

- Proposed planning/design approach or methodology.

- Recent experience with project budget and schedule adherence.

- Construction administration capabilities.

- Proximity to and familiarity with the area where project is located.

- Record of successfully completed projects on time and within budget, without major legal or technical problems.

- Energy Conservation/Sustainability Experience.

Designer Selection Process: Following the receipt of proposals, a University Interview Committee will shortlist, interview and make a recommendation for selection to the University Board of Trustees.

Questions/Proposal Submittal: All questions and project submittals are to be directed to:

Harold Miller

Facilities Management- Planning and Construction

910-672-1952

hmiller1@uncfsu.edu